Shasta River and South Fork Eel River Study Plan Tentative Schedule (DRAFT) 					05/05/2017

| Deliverable | Due Date | #Working Days |
| --- | --- | --- |
| South Fork Eel River Watershed |  |  |
| Data Compilation and Request Memo | 3/30/2017 |  |
| Draft South Fork Eel Watershed Characterization/Study Plan | 6/8/2017 |  |
| Comments due from Water Board (and study partners) - Draft South Fork Eel Watershed Characterization/Study Plan | 6/29/2017 | 16 |
| Draft II South Fork Eel Watershed Characterization/Study Plan (incorporating comments) | 7/27/2017 | 20 |
| Shasta River Watershed |  |  |
| Data Compilation and Request Memo | 3/30/2017 |  |
| Draft Shasta Watershed Characterization/Study Plan | 7/20/2017 |  |
| Comments due from Water Board (and study partners) - Draft Shasta Watershed Characterization/Study Plan | 8/10/2017 | 16 |
| Draft II Shasta Watershed Characterization/Study Plan (incorporating comments) | 8/24/2017 | 11 |